PocketKirana — CodeRabbit Review Playbook

Structured 9-Stage Audit Strategy Under the 150-File Boundary

CRITICAL UNDERSTANDING: 484-File Cap != 484 Errors The 'Review cancelled' status triggered by CodeRabbit occurs strictly because the diff or target scope exceeded CodeRabbit's max threshold (~150 to 300 files per review). It is a scope limitation of the LLM context window, NOT 484 code errors or failures. DO NOT delete application files, test suites, or documentation to satisfy the tool. Instead, partition the audit into logical domain-bounded batches as specified below.

# 1. Root Cause & Architectural Strategy

Between 'main' and 'fix/page-readiness-production', PocketKirana underwent massive evolution covering 21 production phases: PostgreSQL transactional outbox, real-time FEFO reservation, PhonePe integration, customer mobile app, delivery app, and picker flows. A full branch diff exceeds 400 files. By segmenting the review into 9 targeted stages, each review remains between 10 to 80 files, guaranteeing deep, comprehensive feedback without hitting rate or context limits.

# 2. Recommended Repository Configuration (.coderabbit.yaml)

Placing a '.coderabbit.yaml' in the project root permanently filters noise (test snapshots, build outputs, lockfiles, APK binaries, and static assets), reducing automatic PR review size by over 60%:

# .coderabbit.yaml version: "2" reviews: high_level_summary: true auto_review: enabled: true ignore_title_keywords: ["wip", "draft"] path_filters: - "!**/*.apk" - "!**/*.png" - "!**/*.jpg" - "!**/*.jpeg" - "!**/*.webp" - "!**/*.svg" - "!**/package-lock.json" - "!**/.next/**" - "!**/build/**" - "!**/dist/**" - "!docs/**" - "!test/**"

# 3. PocketKirana 9-Stage Modular Review Sequence

Stage 1: Security & Authentication (~15 files)

Audit Scope: RBAC middleware, session validation, route guards, secret isolation.

coderabbit review --files "middleware.ts" "lib/routeAuth.ts" "lib/sessionVerify.ts" "lib/serverSession.ts" "app/api/auth/**"

Stage 2: Core Checkout & Payments (~20 files)

Audit Scope: PostgreSQL transaction atomicity, FEFO reservation, PhonePe signature validation, idempotency.

coderabbit review --files "app/api/checkout/**" "app/api/payments/**" "lib/phonepe*" "lib/fefo.ts" "lib/pricingEngine.ts" "lib/idempotency.ts"

Stage 3: PostgreSQL Database & Outbox (~15 files)

Audit Scope: Connection pooling, lease-token fencing, FOR UPDATE SKIP LOCKED, outbox worker retry/DLQ.

coderabbit review --files "lib/postgres.ts" "lib/db/outbox.ts" "lib/services/outboxWorker.ts" "scripts/run_outbox_worker.js" "scripts/provision_db_users.sql"

Stage 4: Firebase, FCM & Notifications (~20 files)

Audit Scope: FCM push token registration, notification dispatcher, Firestore projection, payload sanitation.

coderabbit review --files "lib/firebase*.ts" "lib/fcmClient.ts" "lib/notificationDispatcher.ts" "lib/notificationService.ts" "app/api/notifications/**"

Stage 5: Fulfillment & Order Orchestration (~35 files)

Audit Scope: Picker state machine, delivery assign/pickup/delivered lifecycle, delivery OTP persistence.

coderabbit review --files "lib/orderOrchestrator.ts" "lib/orderStateMachine.ts" "app/api/picker/**" "app/api/orders/**" "lib/deliveryExceptionService.ts"

Stage 6: Customer Web & Mobile App (customer-app) (~45 files)

Audit Scope: Cart management, checkout UX, address selection, order tracking client, product detail client.

coderabbit review --files "customer-app/app/**" "customer-app/components/**"

Stage 7: Delivery Partner App (delivery-app) (~30 files)

Audit Scope: Order acceptance, route map integration, cash collection, delivery OTP input modal.

coderabbit review --files "delivery-app/app/**" "delivery-app/components/**"

Stage 8: Picker & Warehouse App (picker-app) (~25 files)

Audit Scope: Item picking checklist, barcode scanning, bag packing, out-of-stock substitution.

coderabbit review --files "picker-app/app/**" "picker-app/components/**"

Stage 9: Production Infrastructure & Deployment (~10 files)

Audit Scope: PM2 clustering, environment variables template, backup & disaster recovery verification.

coderabbit review --files "ecosystem.config.js" ".env.production.template" "scripts/backup*" "scripts/verify_backup*" ".github/workflows/**"

# 4. Execution Quick Reference Table

| Stage | Target Scope | Est. Files |
| --- | --- | --- |
| Stage 1 | RBAC middleware, session validation, route guards, secret isolation. | ~15 files |
| Stage 2 | PostgreSQL transaction atomicity, FEFO reservation, PhonePe signature validation, idempotency. | ~20 files |
| Stage 3 | Connection pooling, lease-token fencing, FOR UPDATE SKIP LOCKED, outbox worker retry/DLQ. | ~15 files |
| Stage 4 | FCM push token registration, notification dispatcher, Firestore projection, payload sanitation. | ~20 files |
| Stage 5 | Picker state machine, delivery assign/pickup/delivered lifecycle, delivery OTP persistence. | ~35 files |
| Stage 6 | Cart management, checkout UX, address selection, order tracking client, product detail client. | ~45 files |
| Stage 7 | Order acceptance, route map integration, cash collection, delivery OTP input modal. | ~30 files |
| Stage 8 | Item picking checklist, barcode scanning, bag packing, out-of-stock substitution. | ~25 files |
| Stage 9 | PM2 clustering, environment variables template, backup & disaster recovery verification. | ~10 files |

# 5. Current Pre-Flight Health Status

Before performing the CodeRabbit review, all local compiler and automated test gates were validated:
• Vitest Automated Suite: 583 / 583 Tests Passing across 46 files (100% Green)
• Root TypeScript Check: 0 Errors / 0 Warnings (npx tsc --noEmit)
• Customer App TypeScript Check: 0 Errors / 0 Warnings
• Cloud Functions Build: 0 Errors (functions/lib compiled)
• Next.js Production Build: 134 Routes & Endpoints Compiled Cleanly
• Customer App Production Build: 199 SSG Routes Compiled Cleanly
• GitHub Actions CI: Configured for Node.js 22 LTS on branch fix/page-readiness-production